## Slide 1: Chapter 6
Feasibility Analysis
System Analysis Design

## Slide 2: Learning Goals
How to formulate the goals to be met by the information system to be designed.
How to quantify the goals.
How to obtain alternative solutions to satisfy the goals.
How to assess the feasibility of implementing alternative solutions.
How to compute cost vs benefits of each alternative feasible solution.
How to prepare a system proposal for the potential users of the system.

## Slide 3
Feasibility analysis is the process of determining whether a business idea is workable.
It is the preliminary evaluation of a business idea, conducted for the purpose of determining whether the idea is worth pursuing.
Feasibility Analysis

## Slide 4
The following are the results of the Information gathering phase:
Deficiency/Lack of the current system are found
Agreement is arrived at on requirements
SRS ( Software Requirement Specification) Document is prepared
Feasibility Analysis

## Slide 5
Note down deficiencies in current system found while preparing SRS Document.
Set goals to remove deficiencies
Calculate Goals
Find alternative solutions to meet goals
Evaluate feasibility of alternative solutions taking into account constraints on resources.
Rank order alternatives and discuss with user.
Prepare a system proposal for management approval
Steps in Feasibility Analysis

## Slide 6
Define the goals and sub-goals of the proposed system
Quantify/Measure the goals and sub-goals from the verbal statement of goal
For example: Send bill soon after month end
Quantified statement of the same goal:
    Send bill within 5 days of month end
    Determine the cost of meeting each goal
    Find cost benefit if quantified
Goal and Sub-Goal

## Slide 7: Guidelines for Searching Goals
Identify the deficiency by pinpointing
-Missing Functions
-Unsatisfactory performance
-Excessive cost of operations
Set Goals to remove deficiency and provide competitive advantage

## Slide 8: Characteristics of a Goal
Must be quantified
Realizable/Reachable with the constraints of the organization and the system
Broken down into Sub-Goals
Agreeable to all concerned
In general goals must not only remove deficiency but also give a system which is superior to those of the competitors of the organization

## Slide 9: Case study: Hostel Information System
(Detailed description of case is given)
Deficiencies of current System Identified
Missing Functions
  1.1 : Stores requirement not forecast
  1.2 : Purchases not combined
  1.3 : Daily rate calculation not frequently updated
  1.4 : Menu not planned for balanced nutrition and low cost

## Slide 10: Deficiencies (bad performance)
Unsatisfactory Performance
    2.1 : Billing not accurate and rapid
    2.2 : Student bills not recorded
    2.3 : Stores issue to cooks subjective
    2.4 : Payments to vendors not speedy
    2.5 : Large variations in mess bills every month

## Slide 11: Deficiencies (High operational cost)
  3.1 : Unpaid and long outstanding bills from students
  3.2 : Extras and discounts not reflected in stores issues
  3.3 : Frequent small purchases at high cost
  3.4 : High transport cost due to not consolidating stores requirements

## Slide 12: Formulation of Goals
Main Goals:
Ml : Send bill to students within 5 days of the end of month
M2 : Control inventory of items in stores & issues to cooks to bring down mess bill by 10%
M3: Balance menu to meet nutritional requirements
M4: Cost of new menu not to exceed current cost

## Slide 13
S1.1 : Itemize bills showing extras and rebates with dates
S1.2: Ensure less than 5% variations of bills from month to month
S1.3 : Bills not paid within 10 days of issue brought to the attention of chief warden
S1.4 : Update daily rates every day
Main goals M1 and sub-goals S1.1,S1.2,S1.3 remove deficiencies 1.3,2.1,1.2.2,2.5,3.1
Formulation of Sub-Goals

## Slide 14
S2.1 : Ensure payment to vendors within five days of supply of items
S2.2 : Maximum 4 trips per month for purchases. Cartage less than 1% of item cost
S2.3 : Reduce inventory level. Level not more than 10% of requirements in a month
S2.4 : Issue to cooks every day not to exceed 5% of calculated values
Main goals M1& sub-goals above remove deficiencies 1.1, 1.2, 2.3, 2.4,3.2,3.3,3.4
Formulation of Sub-Goals

## Slide 15: Examining Alternative Solutions
Hostel Information System
Alternative Solutions:
A: Improve manual system
B: Use PC based periodic update system
C: An on-line system with server and several clients

## Slide 16: Solution A: Manual System
Manual System may be improved as follows:
  Keep up-to-date running total of extras and rebates for each student
  Use look up table to find material needed each day based on number of extras
  Cost each day's issue and keep running total
  Calculate standard quantities needed and use for vendor order
  Track student payments to find overdue payments
  Solution does not ensure reduction in bill variations and prompt payment to vendors
  Solution not scalable to large student population

## Slide 17: Solution : B
Use a single PC to
  Prepare students bills-itemize bills
  Prepare number of members who will eat for next two days
  Alert warden when bill not paid within 10 days of issue
  Vendor order generation
  Inventory control of store
  Menu planning

## Slide 18: Solution: B (Contd..)
PC configuration needed based on data base sizes PC with 20 MB disk, 1.2 MB floppy sufficient
However minimum configuration available today(2004) is PC with 128 MB main memory, 40 GB disk 1.2MB floppy & CD R/W costs Rs. 25,000.Systems software(Windows XP+MSOffice+anti-virus) will cost around Rs.25,000.
Total cost=Rs 50,000
Need PC+ printer+uninterrupted power supply cost Rs. 70,000

## Slide 19: Solution : C
Use a server which is accessed by 3 clients one each in the mess, the stores and the accounts sections; perform on-line transaction processing.
Advantage: Up to the minute status can be found
Number of transactions small and does not justify 4 computers
Solution unnecessarily expensive and rejected

## Slide 20: Evaluating Alternative Solutions
Determine Technical feasibility of each solution,in other words is technology mature to implement a solution.
Determine Operational feasibility of each solution. In other words,for a given organizational structure will the solution fit in. Will it provide right information at the right time to users
Determine Economic feasibility of each solution. In other words, are finances available to implement system? Will it be cost effective? Will the money spent be recovered by savings or by better services to users?

## Slide 21: Technical and Operational Feasibility
Solution B is selected for further consideration
It is technically feasible as PC of necessary configuration is easily available.
It is also operationally feasible as clerks in hostel office can be easily trained to use a PC. The necessary problems will be written by system analyst/ programmer hired for this purpose.

## Slide 22: Practice Example
‘’Hasan hospital’’ is one of the familiar hospitals that includes a number of departments, rooms, doctors, nurses, compounders, and other staff working in the hospital.
Nowadays hospital management is facing some problems such as indoor patients are not paying their bills on time and there is no forecasting for daily requirements of these indoor patients. On the other hand, outdoor patients need to wait for a long time to meet with the concerned doctor as well as they also need to buy the ticket to stand in a long line .However, the payment system of the hospital is the another suffer for the patient since it’s totally manual.
Now management feels that an information system is very necessary to optimize the operation of the hospital management. Consider that you are the System Analyst of that project and now give the answers given below:
i) What are the deficiencies in above scenario?
ii) What would be your main goals and sub goals to eliminate those deficiencies?

## Slide 23: Cost-Benefit Analysis
Needed to find economic feasibility of proposed solution
Objective to find whether returns by implementing a system justify the cost
Found by listing all costs direct and indirect.
Direct Cost- Cost of computer, software, space, human resource, material,travel, training etc.
Indirect Cost- Time spent by persons and data gathering.
Benefits- Tangible/Physical- measurable
- Intangible- better management, better user satisfaction

## Slide 24: Benefits
Direct - Savings due to reduced inventory, early collection of outstanding payments, reduced wastage,faster production, increased production
Indirect –Increased work done with same human resource
Intangible - better service to customers
superior product quality
accurate,reliable,timely and up-to-date strategic,tactical and operational information to management

## Slide 25: Cost – Benefits Analysis
Cost : PC, UPS, Printer + Systems analyst + programmer
Capital: 70,000 + 60,000 =1,30,000
Cost(Recurring) : Stationery, maintenance, floppy etc. Rs. 2000 per month
Benefits : Inventory reduction 5% of mess bill of 400 students,
Daily rate=Rs 45
Savings = 45*0.05*30*400=Rs 27,000
Transport cost saving=Rs 800 per month
Savings due to early payment
=material cost*1.2%=37.5*400*30*0.012=Rs 5400
- Savings due to early collection =40*1350*0.01=Rs 540
CASE STUDY OF HOSTEL INFORMATION SYSTEM

## Slide 26: Cost – Benefits Analysis(Contd…)
Direct Saving = 33,740/-
Indirect Benefit : student satisfaction due to itemized bill, predictable daily rate,better menu
Net Direct Saving per month= 33,740-2,000
=31,740/-
Total Capital Cost = l,30,000/-

## Slide 27: Pay Back Period
SIMPLE: Cost 1,30,000, Saving 31,740 per month
Cost recovered in 130000/31740 = 4.1 months
Using Interest on Capital:
Monthly Interest=0.015* 1,30,000
=Rs 1950 per month
Saving per month=31740-1950=29790
Cost recovered in 130000/29790 = 4.4 months

## Slide 28: Present Value Method
Accounts for the fact that a benefit accruing n months later will be lower today as the money if available today would have earned interest
If, r = Interest rate in % per month.
n = number of months
x = benefit
Present value of benefit accruing n months later is:
Present value = x/(1+r)n

## Slide 29: Cost-Benefit
This account for the fact that benefits each month will also earn interest
This also give us less than 5 months as pay back period
Month Value | Cost | Net-Benefit | Present Value of Benefit | Cumulative Benefit
0 | 1,30,000 | 0 | 0 | 
1 |  | 31,740 | 31271 | 31271
2 |  | 31,740 | 30809 | 62080
3 |  | 31,740 | 30354 | 92434
4 |  | 31,740 | 29905 | 122339
5 |  | 31,740 | 29463 | 151802
Present Value Method

## Slide 30: Structure of Executive Summary
Feasibility report
    What the proposed system will achieve
    Who will be involved in operating the system
    Organizational changes to implement system
    List of benefits of the system
    Cost of system - Capital +Regular
    Cost-benefit analysis

## Slide 31: System Proposal Structure
Introduction with outline of proposal
Data flow diagram of existing system
Modified DFD of proposed system
Discuss alternative solutions
List new equipment to be installed (if any)
Technical, operational feasibility of analysis
Cost- Benefit analysis
New procedures, human resources and training needed
Anticipated problems
Implementation plan